# Does our Microsoft CRM implementation fit the “rapid” implementation criteria?

A rapid implementation is an implementation that is done in a short period of time (usually 1–3 weeks). The rapid implementation is not for all organizations, but will work in several instances:

- The organization wants to implement the solution, and learn how to use a customer relationship management (CRM) solution, but has no past history of a CRM solution. They want to learn to use the system out of the box and to organize their sales and/or service department according to the way the solution works best.

- The organization wants to run a pilot implementation before getting into a larger, customized solution. They want to start with minimal users and minimal customizations to learn how to use the solution and to ensure that future customizations are appropriate. In this context, the customer is using the rapid implementation as a way to verify that the system will work for the organization and to prove to stakeholders that a significant investment in the solution is a worthy one.

# What are the limitations?

In addition to the criteria mentioned above, there are limitations to completing a successful rapid implementation. The basic characteristics that distinguish a rapid implementation include:

- Minimal customization of the product

- No integration to third-party applications

- No source data cleansing or data conversion

- Involves training between 5–10 users with similar roles in the system

Any of these limitations can be implemented once the rapid implementation is complete.

# What should we expect in a rapid implementation?

In a rapid implementation, you should expect:

- The project manager and the management team will discuss the key success factors for the implementation and your organization’s critical business needs. The implementation should meet these needs or the project manager should explain why the rapid approach will not encompass these.

- A review of your organization’s current business process should be done and mapped to the solution. The managers should understand how their processes will work in Microsoft® Business Solutions CRM and what changes they will have to make to adapt to the "out-of-the-box" solution.

- The product will be installed.

- The organization will be set up in the solution (users and business units at a minimum).

- The best process to discover and manually convert source data, if applicable, will be determined.

- Minimal customization changes will be completed.

- End-user training will be delivered.

# What do non-IT managers need to provide?

Sales and service managers need to provide the following to help the implementation proceed smoothly and to be completed in the time-frame allotted:

- An organization chart that includes the users who will be involved.

- Access to servers and workstations.

- A project sponsor in each department. (This person is responsible for the acceptance of deliverables.)

In addition, sales and service managers must make sure that the employees in their departments who will be users of the Microsoft CRM system are involved in the discussions about business process and any customizations that need to be made. These users also need to participate in training.